## Slide 1: Travel Experts
Software Project
Presented by: John, Megha, Brian and Mahmood
November 21, 2014
MMBJ Developers

## Slide 2: The MMBJ Team
Megha
Brian
Mahmood
John
Software developer
Software developer
Software developer
Team Lead

## Slide 3: Goals
To build a user-friendly system and interface
Easy to store information of our customers and agents
Compatible with hardware and software
Quality of expertise
Ability to collect feedback

## Slide 4: Objectives
Reducing customer complaints by 80%
Processing several hundred requests from clients at the same time
Improving the efficiency of the package booking function

## Slide 5: Assumptions - Contingencies
Users Technical Skills
System Failure
Conflicts / Variations
1
2
3
4
User Training / Orientation of System
OS, Hardware, Power etc.
Keep Hard Copies / Maintenance Period
1
2
3
4
Scalability
Hosting Options

## Slide 6: Assumption: Users Technical Skills
Contingency Plan: User Training / Orientation of System
Setting training goals
  Assessment of end user needs
  Software training
Training delivery methods
  Group demonstration of system using projector
  One to one training / feedback
Training documentation
  Hard copies of training material for new employees

## Slide 7: Assumption: Scalability
Scalability is the ability of system to handle growth in a capable manner
Contingency Plan:
Hosting options
  Self Hosting
  Third Party
  Hosting with us

## Slide 8: Assumptions
System failures
  Hardware failure
  Software failure
  Power failure
Contingencies
  Implementing mirroring on hard drive
  Using Antivirus software
  Daily and weekly backups
  Keeping backup copy offsite
  Implementing UPS

## Slide 9: Assumption: Conflicts / Variations
Contingency Plan:
Keep hard copies for evaluation
  Weekly / monthly reviews in meeting
3 month maintenance period
  Change in the code
  Change in the layout / structure
  Change in the reporting system

## Slide 10: Use Case diagram

## Slide 11: Scope definition
Database Design
Application Development
Web-Based Menu
Web-Based Reports & Analytics
Placing Orders Online

## Slide 12: LIVE DEMO

## Slide 13: Future Implementation
Agent Login Portal
Website translation to multiple languages
Multiple currency capabilities
Comprehensive travel packages (flights, hotels, vehicles, etc.)
Live customer support integration
Responsive Design for multi-platform use

## Slide 14
Responsive Design

## Slide 15: Questions/Comments!